# Dependencies

## Windowed self-hosting platform by end of May

### Need self-hosting Jazz GDI support for USER by Mar 1st.

## SDK shipment  by end of July

### Need adequate set of test applications by May 1st.

## Product 1 ship - 6 months after SDK (rough)

### Need 2 months after SDK ship for remaining implementation, parallel test.

### Need 4 months after this for additional test

# Areas of Concern

## Dependencies on GDI

## No test plan