# Component Test Strategy

# LAN Manager Remote Access Services 2.0

Connectivity & Systems Integration Group

Authors: Frank D. Byrum, Perry Hannah, Mike Salamone

Revision 0.4 March 18, 1992

Table of Contents

µOpen Issues	1

Overview	2

CT Entry and Exit Criteria	2

CT Entry	2

CT Exit	2

CT Exit for product	2

System Test Assumptions	2

RAS Components	3

User Interface	3

Client User Interfaces	3

Administrative User Interfaces	3

RAS Server	3

RAS Supervisor	3

RAS Gateways	4

RAS Routers	4

RAS Security	4

RAS Subsystem	4

RAS API (RASLIB)	4

RAS Manager	4

RAS Hub	4

AsyncMAC	5

Security	5

Performance	5

Stress	5

List of Tests	5

Resources	6

# Open Issues

Script file testing

Client side tests

Do we test the Rpd interface of RAS Manager?

Do we need multiplexing and hub interface tests given 2.0 will only support AsyBEUI

Build verification test

Are we designing for an OAK, and if so, what are the implications

# Overview

This document identifies at a global level the component test plans for the LAN Manager Remote Access Services 2.0 (RAS 2.0) product.  It is based on an architecture that is currently in the process of being defined, so some of this plan is subject to change.  I have tried to give an indication of areas that are still in question.  It is assumed that the reader is familiar with the RAS 2.0 architecture and the RAS 2.0 requirements.  For more information, refer to:

·	LAN Manager Remote Access Services Architectural Proposal version 0.1.

·	DRAFT version of LAN Manager Remote Access Service Version 2.0 Functional Requirements Document dated February 17, 1992.

The main goal of developing component tests for RAS 2.0 is to insure that each component behaves as specified and to identify problems with the implementation as soon as possible in the development cycle.  To this end, the component test plan for RAS as a whole focuses on identifying the components to be tested and the interfaces these components export with special attention paid to public interfaces.  Given that one of the goals of the RAS 2.0 architecture is to make it easy of OEMs to integrate a variety of data link media into the RAS system, there are a number of system level interfaces requiring explicit testing.

The implementation of this test plan will require additional hardware resources in the test lab.  Part of the development process for each test includes an analysis of the lab requirements for the test.  As test plans are written for each test, these resource requirements will become evident, and a comprehensive lab configuration document will be written based on the needs of the individual test plans.

# CT Entry and Exit Criteria

In the planning process for the development of RAS 2.0, it will be necessary to track to completion of certain milestones.  For the purposes of component test, we define the criteria necessary for a component to be available to be component tested, and the criteria necessary for both the component and the product to be system tested.  These milestones are called CT Entry, CT Exit, and CT Exit for the product.

## CT Entry

·	Functional specification for the component enters a restricted change control state

·	Component Design Document reviewed by product team

·	Code and unit test reviewed by product team

·	Unit tests are run and show no bugs

## CT Exit

·	All CT variations for the compoent run on 386/486 platform

·	Build Verification Tests run on MIPS and Alpha

·	No severity 1 or 2 bugs

## CT Exit for product

·	All components achieve CT Exit

# System Test Assumptions

We assume that a system test group will take care of traditional system test responsibilities for the testing of RAS 2.0.  We will provide the system test group with the component test suite.  In attempt to define 'traditional system test responsibilities' more clearly, we assume the following:

·	Hardware Platform Testing:  System Test will do the bulk of the hardware platform testing implying that CT will test on a minimal number of hardware platforms.  We will run build verification tests against MIPS, Alpha, and 486 platforms on an alternating basis.  This means that a single build will not be verified on each platform, but instead if one build is verified for a MIPS platform, the next build will be verified for an Alpha or 486 platform.

·	Software Platform Testing:  CT will verify operation on a software platform when that platform requires different source code.  We will test on MS-DOS 5.0, Windows 3.1, and Windows NT  All other software platform testing will be done by System Test.

·	Compatability Testing:  CT will do minimal testing to verify that RAS 1.0 clients are compatable with RAS 2.0 Servers and that RAS 2.0 clients are compatable with RAS 1.0 servers.  However, the bulk of this testing will be done by System Test.

·	Communications Hardware:  CT will do testing assuming communications hardware independence.  This means that CT will test with a modem and with an X.25 connection using a generic serial port, but System Test will be responsible for insuring that RAS is compatable with the published set of supported communications hardware.  This also implies that System Test will be responsible for verifying the correctness of any communications parameter tables (modems.inf, etc) provided in the product.

# RAS Components

The following sections focus on the individual main components of RAS 2.0 and identify the type of testing necessary for each component.  This is intended to provide a concise statement in one document that identifies the global component test effort.  For each of these components, and individual test plan will be written to identify the specific functions of the component that will be tested.   That plan will be refined into a test specification that describes in detail the actions necessary to verify the functions of the component.  Finally, once the test is specified, a design document is written to articulate the design of the code that implements the test, and that code is then written.

In addition, some subset of these tests will be used as a Build Verification Test (BVT) that will be run for each build.  As each test specification is reviewed, a decision will be made as to what portion of the test will be included as part of the BVT.

## User Interface

As it is currently not yet designed, I make a number of assumptions about test requirements for the RAS 2.0 user interface.  The requirements state that a graphical user interface will be implemented for Windows 3.0, Windows 3.1, Sparta, and Windows NT clients.  These client interfaces will enable users to specify the necessary information to make connections to RAS servers, and will enable clients to configure their RAS workstation.  The requirements also state that an administrative user interface conforming to the NT administrative model will be implemented for Windows 3.1 and NT workstations.  This interface would allow a user to administer and configure a RAS server.  Finally, DOS and OS/2 clients will use the RAS 1.0 character windows client interface, and I assume that no administrative user interface will be available for DOS and OS/2 users to administer RAS 2.0 servers.  Although not stated in the requirements, it is assumed that a command line interface will be developed for NT clients and that the RAS 1.0 command line will be available on DOS, Windows 3.x, and OS/2 clients.  User interface tests will cover

·	installation

·	configuration

·	administration

·	the client interface (RASPhone and RASDIAL)

User interface tests will focus on the function of the interface, not the function of the system.  This means that the UI tests will focus on the things that users do to use the system while other tests will focus on the system functioning properly.  For example, the client user interface test will not insure that connections work correctly over both x.25 and the public switched telephone network (PSTN), but this test will verify that a user can specify the necessary information to make a connection over x.25 and over PSTN.

### Client User Interfaces

·	Client graphical user interface.  It is assumed that the interface will be the same on Windows 3.0, 3.1, Sparta, and NT.  A new test will be written for this UI.

·	It is assumed that the DOS and OS/2 character windows client interface will not change.  The RAS 1.0 character windows client UI test will be used to test this interface for RAS 2.0.

·	It is also assumed that a uniform command line interface will be available on all client types.  A test will be written (or a previous test ported) to verify the command line interface for Windows 3.x (via the MS-DOS box), MS-DOS, and OS/2.

### Administrative User Interfaces

There is some question as to if an administrative user interface will be available on both NT and Windows 3.x.  A test for the NT RAS administrative UI will be written to be portable to Windows 3.x.  It is assumed that the administrative UI will be the same if available on both platforms.

## RAS Server

At a general level, the RAS Server provides clients with authentication and NetBIOS level gateway services.  It is composed of three main components, the Supervisor, Gateways & Routers, and Authentication.  The tests for the Server will split along these component boundaries.

### RAS Supervisor

The supervisor component of the RAS 2.0 server implements data link connection management, service control (NET START, NET STOP, etc.), and invokes the appropriate services requested by RAS clients (authentication and gateway or routing).  A RAS Supervisor test will be written to insure that connections are created and destroyed appropriately, that clients requesting various RAS services actually get those services, and that RAS implements the NT Service model correctly.

### RAS Gateways

RAS Gateways provide NetBIOS gateway functionality between RAS data links and LAN data links.  A NetBIOS test will be written or ported to insure that this gateway functionality is implemented correctly.

### RAS Routers

RAS Routers manage the routing tables for transports routing on RAS data links.  While the RAS 2.x architecture supports routable transports whose routing tables are managed by the server component, version 2.0 will not implement this feature.  If a decision is made to support routable transports in version 2.0, then a test will need to be written to insure that routing tables are maintained correctly.

### RAS Security

While the RAS Server is responsible for authenticating clients, RAS Security as a whole is tested as a functional area in and of itself, and is described later in this document.

## RAS Subsystem

The RAS Subsystem manages connections between RAS Endpoints and transports.  It is divided into a number of components, the RAS Manager, the RAS Hub, and AsyMAC.  It also exports a user level interface, the RAS API.  Testing of the RAS Subsystem will also be split along these component boundaries with special emphasis given to components/interfaces that are exported.

### RAS API (RASLIB)

It is assumed that RAS will expose a user mode API available to both RAS clients and servers on all platforms to allow applications to make use of RAS connections.  Both the user interfaces and the RAS Server component will make use of this API.  While we don't plan to expose this API to the public in version 2.0, it is designed so that in the future other user mode applications (mail, SQL front ends, etc.) may make use of this interface.  It therefore will be tested as if it is a public interface.  API tests will be written to verify the functionality of each of these API.  The client portion of these tests will be portable as they need to run on MS-DOS, Windows 3.x, Sparta, and NT clients.

### RAS Manager

The RAS Manager exports the RAS API which is discussed above.  It also allows for OEMs to write a data link specific DLL to integrate new data link types into the RAS system.  As we want OEMs to be able to easily integrate new data link types, it is important to test the interface between RAS Manager and this DLL.  The interface is currently called the Rpd interface.  As it is likely in the first release that the RAS Manager will only use a single data link DLL for modems, the interface between RAS Manager and the DLL will be tested implicitly through the RAS API tests.  If additional DLLs are added in the first release, then it will be necessary to run the RAS API tests in a configuration where endpoints requiring both DLLs exist on the same machine.

### RAS Hub

The RAS Hub is an NDIS driver situated between transports and RAS MACs.  To transports, RAS Hub looks like a MAC, and to RAS MACs, it looks like a transport.  It's function is to multiplex between RAS endpoints and transports.  It exposes an NDIS interface to transports, uses the NDIS interface of MACs, and exposes the HUB interface to the RAS Manager.  Version 2.0 of RAS however only supports the connection of modem endpoints using the AsyBEUI transport, so there is some question as to the need to test RAS Hub functionality explicitly.  However, the following three tests are considered:

·	An NDIS test will be written or ported to insure that the Hub implements the NDIS interface for transports correctly.  This test will be developed regardless of if RAS 2.0 supports multiple protocols or endpoint types.

·	A multiplexing test will be written to insure that RAS Hub correctly routes frames between RAS MACs and transports.  This test will only be developed if RAS 2.0 supports multiple transports and endpoint types.

·	Since OEM's can write data link specific DLLs used by RAS Manager to connect different data link types to RAS, and since these DLLs can request services of RAS Hub through the HUB interface, a test should be written to insure that the RAS Hub exposes the Hub interface as specified.  However, in version 2.0 it is doubtful that additional endpoint types will be supported, so for the purposes of testing RAS version 2.0, the Hub interface will be treated as an internal interface and will not be tested explicitly.

### AsyncMAC

The AsyncMAC component is a device driver that converts between NDIS and the NT serial interface.  It provides framing / de-framing services for async drivers, compression / decompression, and allows a variety of RAS MACs to interface to the RAS system as async drivers.  AsyncMAC will be tested to insure that it is NDIS compliant.  If compression is implemented in version 2.0, a test will be written to insure that data compression works without corrupting data.

## Security

The security architecture of RAS has yet to be well defined.  However, it is clear that the security tests will need to at least cover the following:

·	Authentication:  This test insures that users are disconnected appropriately when invalid logon information is given, and are connected appropriately when valid logon information is provided

·	UAS: User specific information (dial back number for example) is stored and replicated with the users account information.

·	Auditing:  The service generates all appropriate audit messages when expected.

·	Access Privileges:  It is conceivable that access privileges will be specified for each RAS Endpoint.  Regardless, users will have options for the type of RAS privilege they get.  An access privileges test will be written to ensure that access privileges are enforced correctly.

## Performance

The requirements document states that RAS 2.0 must be as fast as RAS 1.0.  A raw throughput performance benchmark will be written to insure this requirement is met.  Other benchmarks may be written as the project matures.

## Stress

It is assumed that System Test will handle stress testing to include but not be limited to stressing the number of simultaneous connections a server can support, data throughput, and line speed over serial devices.

# List of Tests

UI Tests	Perry/Frank

·	RASDIAL on MS-DOS and OS/2

·	COW RASPHONE on MS-DOS and OS/2

·	GUI RASPHONE on Win 3.1 and NT

·	GUI RASADMIN 2.0 on NT

·	COW SETUP on MS-DOS (and OS/2?)

·	GUI SETUP on NT

Server Tests	Mike

·	Supervisor - Service control, session creation and deletion, and service request

·	Gateway - NetBIOS test

·	Routing - NOT tested as functionality not implemented in 2.0

Security Tests	Mike

·	Authentication

·	User Account Information

·	Auditing

·	Privileges and Access Control

Subsystem Tests	Perry

·	RAS API

·	RAS Manager - Run the RAS API tests in configurations with a variety of data link specific DLLs.

·	RAS Hub - NDIS test and possibly a multiplexing test if multiple protocols supported

·	AsyMAC - NDIS test and possibly a data compression test if implemented in release 2.0

Performance Tests	Frank

# Resources

The goal is to release RAS 2.0 by the end of 1992.  Given current staffing and goals, I don't see it possible to finish implementing these tests before January, 1993.  This should not be taken as a concrete estimate, but as a guideline for minimum time to complete the plan.  As test plans for individual components become more defined, estimates of staffing resources required will become more accurate.

Figure 1:  VERY rough estimate of schedule for CT implementation

µ §

Modification History

| Date | Done By | Reviewed By | Comment |
| --- | --- | --- | --- |
| 2/20/92 | frankb | perryh, mikesa | 0.1 Initial version |
| 3/9/92 | frankb | perryh, mikesa | 0.2 Included changes from review comments including additional open issues, list of tests, more detail about the system / component test boundary, and other issues. |
| 3/12/92 | frankb | perryh, mikesa | 0.3 Added CT Exit/Entry criteria, SysTest assumptions, and renamed tests in the list section. Also renamed the document to be the CT Architecture for RAS 2.0 to eliminate confusion with test plans. |
| 3/18/93 | frankb |  | 0.4 Changed name to CT Strategy |