Internet Server Performance Group

Status Report

Murali R. Krishnan

# 9/14/95

# Sept 14, 1995

## Benchmarking

+ WebBench benchmark engine is up and running. It uses a random number generator to generate the workload based on the input distribution. We observed that the generator works 99% close enough to input distribution.

+ Performance Lab facilities available on time-shared basis with a max of 48 clients on both switchex and 100Mb network.

- Items Pending

- Hire a contractor to run performance runs for us (RezaB)

- Movement of Performance Lab to new location (more availability of systems)

- BSDI on Pentium machines with 100Mb net card support.

- Enhancements to permit CGI, BGI runs

## Results From Benchmarking

The comparative study used a work load of 12 client machines each running 3 threads. The requests are made based on the file distribution pattern obtained from catapult logs over various file sizes ranging from 256 bytes to 256KB. About 90% of requests are for file sizes £ 16KB.

+ Comparative study of web servers on similar hardware platform DELL 486 using EISA Elink II card. (BSDI is set to run on this card now).

The order of performance is:

Gibraltor 74 (AcceptEx) >

Gibraltor 67 (no logging) >

Netsite 1.1(BSDI) >

Gibraltor 67 (with logging)  >>

O-Reilly’s WebSite 1.0

( Purveyor server crashed within couple of minutes of the test. So results are note presented)

+ We are spending more cycles in CPU (good, we can optimize them out...)

- AcceptEx did not get us a 100% improvement ==> there are other overheads

(work for further analysis)

+ Performance for individual file sizes provides closer look at processing

for each individual file sizes

- Netsite 1.1(BSDI) performs exceedingly well at low file sizes. Gibraltor server gets CPU saturated at low file sizes. Both servers are net saturated at larger file sizes.

+ Performance results from varying client loads indicate that servers are saturated at about 8-12 clients.

## Preliminary Analysis:

- Besides connection acceptance, we spend cycles somewhere else.

- In Gibraltor server caching module (tsunami), we covert ansi path names to unicode for lookup in cache. This involves cost of conversion as well as cost of allocation and free of buffers.

- Statistics counters are not present in Netsite servers. Gibraltor server spends non-zero number of cycles on statistics counters.

- Statisics locks can be reduced. Currently it is taken at least 2-3 times per transaction.

## NSTL Benchmark Update

Dough, Kyle & Murali spoke with NSTL folks - Steve Platt & Ted. The benchmarks also test only file transfers. They used 8 NT client machines running a winsock interpreter system to act as clients (speed of clients is low). They counted raw file transfers per minute. NCSA logs are used for request generation. Each test was pretty short (2-3 minutes). The server has logs of files and the workload mix consists of http and wais queries.

WebBench does better client stressing than NSTL benchmarks. WebBench allows collection of more information for analysis, as well as easy to run and control.

Dough will license NSTL benchmarks (marketing reasons). Also we will have NSTL to evaluate our servers, when it is appropriate (close to Beta II).

## Future Plans

- Complete Netsite1.1/NT runs for file size mix and individual file sizes

- Evaluate performance of Gibraltor 74/67 using Compaq NetFlex II net card rather than current EISA ElinkII card.

- Analyse where we spend cycles - using CALLMON or equivalent.

- Code review of hot path to understand and analyse behaviour.

- Evaluate performance of Gibraltor 74/67 with 1 ATQ thread. (for baseline comparison with raw AcceptEx performance).

- Get BSDI working on Pentium machine and run Netsite 1.1 on it.

- Get Netra working.

# Sept 21, 1995

### 0) Past Week Plans

Following items in the past week’s plan got completed.

- Complete Netsite1.1/NT runs for file size mix and individual file size.

- Analyse where we spend cycles - using CALLMON or equivalent. USED wt

- Code review of hot path to understand and analyse behaviour.

- Evaluate performance of Gibraltor 74/67 with 1 ATQ thread. (for baseline comparison with raw AcceptEx performance).

### 1) Presentation to NT Performance Group

Results for comparative study were presented to NT Performance Group on Sept 15, 1995. The fact that we do far better than other NT servers was good. However we were within 5% range of servers on comparable UNIX platforms (BSDI). Gib server performance at low file sizes was also questioned.

It is a good effort that we are performance conscious before the product is released, compared to a few other released products.

Gib 74 performed 2.5 time that of Netsite 1.1/NT.

### 2) Effects of Threads

Experimentation with different number of threads spawned to service requests yielded following results.

| Max Pool Threads | 1 | 2 | 3 | 4 | 5 | 10 | 25 | 50 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Files/ sec | 124 | 127 | 127 | 122 | 121 | 112 | 95 | 93 |

### 3) Recent Changes

We had identified and made following changes

- towuppper() call required a critical section for each character.

- # threads per processor is limited to about 10

- Concurrency factor for Completion port is set to 0, which allows the system to assign right number of threads to run (this value was at 50 originally).

- Thread timeout for GetQueuedCompletionStatus() is limited to 2 minutes (down from 15 minutes).

- For small numbers use ultoa() instead of costly RltLargeIntegerToChar()

- Inlined a few simple function calls.

Of these (2, 3) yield the maximum benefit, as they limit the number of context switches occuring in the system.

### 4) New Lab Arrangement

We also moved to new lab, with a downtime of about 2 days. Hopefully by next week we should be in full swing with the new lab.

### 5) Future Plans

- Evaluate Gibraltor 78 on Compaq NetFlexII rather than EISA ElinkII card.

- Get BSDI working on Pentium machine and run Netsite 1.1 on it.

- Get Netra working.

- Re establish baselines with new Clients

# Sept 29, 1995

### 0) Past Week Plans

Following items got completed last week.

- Evaluate performance of Gib 78 for various file sizes

- Present improved results at NT Performnace meeting

- Netra is running Sun’s proprietary software + Netsite 1.1. ( Netsite 1.1 performs twice as fast as Sun’s NCSA based httpd server -- prelim result).

- Al (RezaB’s group) is investigating BSDI & Solaris on Pentiums.

### 1) NT Performance Group Presentation

- NTS Gib 78 showed improvements of 12% faster than BSDI/Netsite1.1

- NTS Gib78 is 170% faster than NTS/Netsite1.1

The results were very well received.

Additional items for us to consider include:

- Consider a name other than WebBench (maybe reserved by Ziff-Davis group)

- Pursue benchmarking issues with NSTL folks (to get external review) - DougH is looking into their contracts.

- Identify a date for code drop (for performance evaluation) and marketing kick-off

### 2) Comparative Benchmarking

Our list of comparative benchmarking is continously growing. The main focus of the performance group is to identify and improve performnace of our server. RezaB will be hiring a contractor who will help us run benchmarks on all other platforms and servers ( in works). Also DougH is investigating about getting NSTL to benchmark some of the servers. We had obtained legal verification of NSTL contract to get their benchmarks. DougH will get the same for our testing in next 2 weeks.

### 3) Recent Changes and Observations

We had identified and made following changes

- The TCPIP.sys used on our servers was of NT 3.51 SP1, which did not have the fix for slow-start. We upgraded it to SP2 tcpip.sys and performance improvements were observed for 2K file transfers.

- Max concurency for ATQ completion port is made configurable.

- Log records are batched to avoid calling WriteFile() for each request. Current batching reduces system calls /sec. About 2-4 % performance improvement observed.

- Gib 78 degrades in performance for requests to multiple files. Netsite/BSDI does not degrade! (Tested with requests to 11 different 1K files). Need to investigate this further.

- We avoid calling Filter hook if no filters are installed. This reduces a few more instructions on the critical path.

- There is a problem in the way the transmit file closes connections. There seems to be latency of one ack time (100ms) before connection is closed, limiting the throughput. It maybe that server is not calling TransmitFile() with proper parameters, or something else. DavidTr is looking into the problem.

### 4) Future Plans

- NSTL and external benchmark updates - DougH

- New lab arrangments + internal competitive benchmarking - RezaB

- NTS + BSDI on Pentium baselines - MuraliK & RezaB

- Compaq NetFlex II & 100 Mb/s PCI card runs - MuraliK & RezaB

- WbClient enhancements to support persistent connections - SamPa

- Benchmark runs for BGI/CGI (including ODBC) - KyleG, MuraliK & SamPa

- Get WebStone results from Intel, if possible - Jallard

# Oct 3, 1995

### 1) Previous Week Plans

- Lab (segments 1 & 3 operational for our tests)

- NTS SP2 baseline with new WebBench client/controller - done

- Netra/Solaris is operational - file size mix test completed.

# Oct 10, 1995

### 0) Past Week Plans

Following items got completed last week.

- Evaluate performance of Gib 78 for various file sizes

- Netra is running Sun’s proprietary software + Netsite 1.1. ( Netsite 1.1 performs twice as fast as Sun’s NCSA based httpd server -- prelim result).

- Al (RezaB’s group) is investigating BSDI & Solaris on Pentiums. - We have Solaris running on Pentium (Proliant).

- NTS  Pentium baseline evaluated.

- 100 Mb/s PCI card load variance runs completed.

- WbClient enhancements to support persistent connections - Done

- Benchmark runs for BGI/CGI (including ODBC) - Discussed what we will be doing.

### 1) Comparative Benchmarking

Batch scripts used for benchmarking updated. Client/Server machines were upgraded to NT 3.51 SP2 with the new version of client (without Wininet.dll) and controller. RezaB is obtaining the comparative benchmarking numbers for us.

### 2) Future Plans

- NSTL and external benchmark updates - DougH

- Internal competitive benchmarking - RezaB

- NTS + BSDI on Pentium baselines - MuraliK & RezaB

- Installing & design of BGI-ODBC interface. - KyleG.

- CGI & BGI runs - MuraliK & SamPa.

- Install Netsite 1.1 on BSDI/Pentium and obtain numbers

- Obtain and install Netsite1.1 for Solaris 2.4/Pentium.

# Oct 31, 1995

### 0) Past  Activities

- Evaluate performance of Gib 86 for various file sizes on Pentium.

- Load tests performed on Pentium P100 with NT/Gib, NT/Netsite, BSDI/Netsite.

- Performance tests completed with Pentium system. (We discovered that client side network card and driver can have considerable impact on performance).

- Netra-1 (Sun SparcStation 5) with Netsite 1.1 performs worse compared to NT/Gib78 on Dell 486.

- We have got Solaris on Pentium machine. However we need to get 100 Mb/s network driver working.

- Files required for BGI runs (using ODBC) installed along with SQL Server.

- Got feedback from Intel about Gibraltar performance. They use WebStone benchmark. The results provide further validation for internal benchmark work.

- NSTL documents obtained. It heavily depends on FTP server usage. We need to resolve this issue with NSTL.

### 1) Comparative Benchmark Numbers

On File size mix performance runs, we have:

- Gib 86/NT 3.51(SP3) is about 44% better than Netsite1.1/BSDI.

- Gib 86/NT 3.51(SP2) is about 38% better than Netsite1.1/BSDI.

- Gib 86/NT 3.51(SP2) is about 250% better than Netsite1.1/NT 3.51(SP2).

- Gib 86/NT 3.51(SP2) is about 35% better than Gib 67/NT 3.51(SP2).

### 2) Recent Changes and Observations

- The client side network card/driver has considerable impact on performance. We used SMC 8000 card on clients for 100Mb/s Pentium server tests. SMC 8000 driver performed poor buffering on packets received from network. This caused retransmits on the server side (response time hit of about 1.7 seconds). We are experimenting with new SMC 8000 driver, NE 2000 network card and Intel Ether Pro network cards at the client.

- We observed that during the load tests, we performed poorly compared to Netsite/BSDI at low loads for 1K file transfers. The problem was caused because of the 200 ms delay between sending final data packet and the connection close packet. This is being fixed in afd.sys for SP3.

### 3) Future Plans

- NSTL review and usage of data set - MuraliK

- Internal competitive benchmark with new set of client card/drivers - RezaB

- Design of BGI-ODBC test scripts - KyleG and SamPa.

- CGI & BGI runs - MuraliK & SamPa.

- Obtain and install Netsite1.1 for Solaris 2.4/Pentium.

- Obtain multiprocessor numbers for 1,2 and 4 processors for various file sizes.

# Nov 7, 1995

### 0) Past  Activities

- NSTL review and usage of data set - done.

- Internal competitive benchmark with new set of client card/drivers - RezaB

- Design of BGI-ODBC test scripts - KyleG and MuraliK

- Evaluate performance of Gib 86 and Gib 109 for various file sizes on Pentium.

- Load tests performed on Pentium P100 with NT/Gib, NT/Netsite, BSDI/Netsite.

- Performance tests completed with Pentium system. (We discovered that client side network card and driver can have considerable impact on performance).

- Files required for BGI runs (using ODBC) installed along with SQL Server.

- Spry server installed and performance measured on NT.

### 1) Recent Changes and Observations

- Intel Ether Pro cards perform comparable to NE 2000 and are better than SMC 8000 card. Hence, they are used for performance evaluation.

- With addition of SSLSSPI, there is at least one filter in the web server in Gib 109 (this was absent in Gib86). This causes a slight performance dip.

### 2) Future Plans

- File size runs with multiple file sizes.

- CGI & BGI runs - MuraliK & SamPa.

- Obtain and install Netsite1.1 for Solaris 2.4/Pentium and evaluate it.

- Obtain multiprocessor numbers for 1,2 and 4 processors for various file sizes.

- Get Open Server for NT/BSD and run tests.

- Obtain ICECAP numbers for our code. Also Legoize the binaries and measure performance.

# Nov 14, 1995

### 0) Past  Activities

- Large Data set (200 MB) for multiple file size experiments - created.

- Files required for BGI runs (using ODBC) installed along with SQL Server. However, we need to provide automated scripts for recreating database when a complete set of queries are made (since inserts and deletes modify database.)

- Multiprocessor numbers for 1, 2 and 4 processors obtained. See results below.

- Runs of Gib 113 with and without SSL SSPI filter performed. The server performs almost identically under both conditions – Gib 113 is 3% slower than Gib 86.

- Gib 113 is released as Beta 2. Hope to get feedback from external sites, including Intel.

### 1) Recent Changes and Observations

- With addition of SSLSSPI, there is at least one filter in the web server in Gib 113 (this was absent in Gib86). This causes a slight performance dip. Performance runs without SSL SSPI filter does not show much improvements.

- Gib 113 performance on MP machines is terrible. Gib 113 scales inversely, with increase in processors. One seems to be that interrupts occur in processor 0 always and DPC (interrupt and network processing routines) are scheduled on a processor 3. Does this cause system context switches? Maybe. There are several locks on the critical path - about 11 at last count. In a 4p case, we have 4 threads scheduled in user mode by completion port. This can give rise to contention at these locks. We should split some of these locks, reduce lock holding time to improve performance.

- Tsunami cache module that caches the open file handles has long lock holding times and long list traversal. We will increase the size of hash table (from current length of 16). Also we may move the most frequently accessed items to the top of the list.

- ATQ, CLIENT_CONN and HTTP_REQUEST all use their own allocation cache. For each file transferred we incur 2 calls to each of the allocation cache locks, one to acquire a block and another to free it. Murali has a proposal to split these locks into multiple locks using per-thread-group structures. We may inspect the lock contention and implement this optimization.

### 2) Future Plans

- File size runs with multiple file sizes.

- CGI & BGI runs - Kyle, Murali & Rich.

- Solaris is ready to go with FastEthernet. However we need to get Netsite for Solaris/x86.

- Get SSL client side implementation for performance runs.

- Obtain ICECAP numbers for our code. Also Legoize the binaries and measure performance.

# Nov 28, 1995

### 0) Past  Activities

- Large Data set (200 MB) for multiple file size experiments - created.

- Multiprocessor numbers for 1, 2 and 4 processors obtained. 1&2p performance analyzed to understand why Gib performs poorly on 2p.

- File size runs with multiple file sizes - .5M, 2M, 50M & 200M performed.

- SSL client side implemented.

- Kp (kernprof) and Brad’s Spinlock measures obtained.

- # Threads do not introduce any variations in the performance on MP machine. Data was obtained by varying the # of threads from 1, 5, 10 and 20 per processor. The throughput was not widely affected on 2p for all the thread counts.

| Max Pool Threads | 1 | 5 | 10 | 20 |
| --- | --- | --- | --- | --- |
| 1K Files/ sec on 2P P133 | 480 | 510 | 669 | 635 |

### 1) Recent Changes and Observations

- Tsunami cache function always hashed the files of single extension into a single bucket. The hash calculation is modified.

### 2) Future Plans

- CGI & BGI runs - to be completed.

- Solaris is ready to go with Fast Ethernet. However we need to get Netsite for Solaris/x86.

- SSL performance numbers to be obtained.

- Obtain ICECAP numbers for our code. Also Legoize the binaries and measure performance.

- Continue with analysis of MP performance.

# Dec 05, 1995

### 0) Past  Activities

- Multiprocessor numbers for 1, 2 and 4 processors obtained. 1&2p performance analyzed to understand why Gib performs poorly on 2p - Fixed ring buffer size in NetFlx3 driver which improved performance of 2p.

- SSL client and controller side implementation completed.

- CGI tests using the WebStone style application is being conducted.

- Plans set afoot for WebStone based evaluation by 3rd party.

- New set of spinlock numbers are obtained for 4p (by Brad).

### 1) Recent Changes and Observations

- The ring buffer size (internal buffers) used by the Netcard driver was limited. It caused some resets to be lost and hence degrade the performance on 2p system. This is temporarily fixed using registry configuration. Additionally, for SUR, NDIS folks will make necessary mods to scale the buffer size automatically.

### 2) Future Plans

- BGI runs - to be completed.

- SSL performance numbers to be obtained.

- Obtain ICECAP numbers for our code. Also Legoize the binaries and measure performance.

- Continue with analysis of MP performance - 4p degradation will be analyzaed.

# Dec 19, 1995

### 0) Past  Activities

- New set of spinlock numbers are obtained for 4p (by Brad).

- ISAPI evaluation completed. The evaluation uses Webstone style ISAPI application - same as the CGI application used earlier. ISAPI performs about 5x better than CGI application. Most of the cost is due to the process spawning cost.

- SSL performance evaluation completed. The benchmark scripts are modified to support SSL, and PCT evaluations. SSL based file transfers performs terribly at about 1/100th of non-SSL transfers. The system spends most of the time (96%) in user mode computation.

- TCPIP.SYS modifications to reduce the path length are being evaluated.

### 1) Recent Changes and Observations

- Brad spinlock evaluation tool identifies the hot spinlocks in the system. Two important issues that surfaced include - high frequency of acquires/ releases per second of certain spinlocks and long hold times. Both impact performance and scalability. Henry has provided us with modified TCPIP.SYS which reduces path lengths in some of the spinlock paths. This gave us an improvement of about 4% thus far. If we gain about 10% improvement, we may consider pushing it for SP4. Most changes will also make its way into NT SUR.

- The file handle cache in tsunami used a poor hash calculation. It resulted in all files with common extension ending up in a single bucket. The hashing scheme is modified. It shows an improvement of 15% on multiple file size tests which accesses about 1000 files.

- One of the biggest bottlenecks in NT 3.51 was DPCs being processed in single processor for a network card (aka DPC affinity). This meant that once the affinitized processor is saturated, no increase in throughput occurs in MP system. It was the case that this requirement will be removed in post NT 3.51. However that has not occurred. We need to understand and evaluate the situation and get changes if need be from NT system.

### 2) Future Plans

- Package the benchmark components for use by interested 3rd parties and customers.

- SSL performance numbers to be obtained on MP platforms.

- Analyze NSTL benchmark results and setup the benchmark locally.

- Continue with analysis of MP performance - 2p-4p degradation will be analyzed.

- ISAPI-IDC queries using SQL server.

- Constrained system performance analysis - using 32MB of memory, 10 Base T card(s), multiple net cards, smaller disks, small page file, etc.

- Profiling - system components (using kernprof utility, instruction counts), user-mode (threads, context switches, ICECAP), spinlock analysis.

- PCT (Private Communication Technology) may get integrated with the server and benchmark. PCT performance should be evaluated to compare against SSL.

NSTL Update

From RezaB

I received updated perfmon logs from Brent at NSTL.  The logs for 64 client run show the following:  (The logs were captured during a mix http and ftp run.  The ftp part of the mix was about 6% of the mix.  I have asked Brent to exclude the ftp part from his testing for the time being)

Server Configuration:

HP P133 Server

32 MB RAM

4x0.5 GB Software stripe disk set

1xDE500 Tulip FastEthernet

Gib	Netsite

====	======

Throughput	~30	~30	files/sec

CPU%		22%	30%

System Cache	13MB	13MB

Reads/sec	68	25

We still don't understand why Netsite has less disk reads, and gets similar throughput.  In general the NSTL benchmarks seems to have the following problems/issues:

-  Too big of a work space (about 28000 files with about 700MB)

-  CPU not used;  too disk intensive due to its large work space; possibly other delays in the test

-  Data being returned to the client is not verified (only the first 30 bytes are checked) so error cases might be considered as valid data

We really need to run the test in our lab and have a closer look at the test.  Rich/Murali have been trying to setup the tests based on NSTL's instructions but have run into problems building the workspace and running the test.  Brent at NSTL thinks there might be a problem with his build script and will work with Rich/Murali to resolve the problem.

# Jan 2, 1996

### 0) Past  Activities

- Baseline numbers obtained on SUR 1188 indicated problems with paging. Page file management has changed recently. It will be fixed soon.

- SSL performance evaluation completed for Netsite/BSD. There are lots of opportunities to optimize SSL on Gibraltar box, since most of the cost is user-mode. We need to investigate this further.

- Installed and tested NSTL benchmark on our local lab net. (See attached discussion for more details).

- Constrained system performance using 32MB of memory was completed.

### 1) Recent Changes and Observations

NSTL Benchmark

NSTL benchmark suite consists of IMARK (script executor) based client, and controller. The controller talks to clients through the IMARK Daemon running on the clients. It communicates the script to run and obtains the total execution time for the script. Multiple virtual clients can be run on a single machine. Each virtual client is a process by itself and fetches 100 URLs. The data set used consists of 28,800 files in 4 levels of directories with 5 sub-directories each. The total data set size is about 600-800 MB. The URL list for each client is generated using statistics from real web servers. It uses a heuristic algorithm to generate the list such that 75% of URLs come from top-level directories and 25% from nested directories. Finally the controller produces a single number based on harmonic mean of the files fetched per minute.

We discovered several problems with the benchmark. Chief among the problems are:

- Clients saturated the CPU. This means there was not enough load on the server.

- Data set is huge, resulting in measure of disk efficiency rather than measuring other components of the system

- Data returned from the client is not verified (only the first 30 bytes are checked), so error cases might be considered valid data.

We talked to NSTL and had received some changes which finally load up the server more.

### 2) Future Plans

- Package the benchmark components for use by interested 3rd parties and customers.

- Continue with analysis of MP performance - 2p-4p degradation will be analyzed.

- ISAPI-IDC queries using SQL server.

- Constrained system performance analysis - using 32MB of memory, 10 Base T card(s), multiple net cards, smaller disks, small page file, etc.

- Profiling - system components (using kernprof utility, instruction counts), user-mode (threads, context switches, ICECAP), spinlock analysis.

- PCT (Private Communication Technology) may get integrated with the server and benchmark. PCT performance should be evaluated to compare against SSL.

# Jan 23, 1996

### 0) Past  Activities

- Baseline numbers obtained on SUR 1188 indicated problems with paging. Page file management has changed recently. Further investigation underway.

- Comparisons made with Novel NLM web server. Gib server is considerably faster (2x) than NLM web server. We are investigating if we missed out any optimizations for NLM web server.

- Gib server with keep-alive shows about 50% improvement for small files compared to no keep-alive connections.

- With recent changes, a performance improvement of more than 100% is achieved in SSL file transfers.

### 1) Recent Changes and Observations

- SSL implementation has undergone performance improvements. Both SSPI provider and the key computation code have improved (as per Richard Ward). We still need to evaluate the performance.

- New drops of TCPIP drivers had shown improvements of about 10% on latest SUR builds. A few problems were identified in system components and are getting fixed. These should help Gib performance on SUR and future releases.

- Gib server performance degrades for large data set. In our experiments with 200MB data set (in 1300 files), the server degraded heavily. The problem may be caused by excessive caching of open file handles. For each open file handle, NT caches the data and additional information in file cache. Soon the file cache grows to occupy the entire memory on the system. When this occurs, virtual memory manager starts trimming down the working set of active processes, particularly inetinfo.exe producing heavy paging. This problem reduces when the file handle cache frees up handles for least recently hit files. The default for object cache TTL is 10 minutes, which is probably too long. An experimentation with various values indicates that 30 seconds may be a good interval.

### 2) Future Plans

- Package the benchmark components for use by interested 3rd parties and customers.

- Obtain and understand performance numbers from NSTL and Haynes & Co.

- Characterize workloads for MSN (dynamic) and GTE (multiple virtual roots) style servers.

- ISAPI-IDC queries using SQL server.

- Profiling - system components (using kernprof utility, instruction counts), user-mode (threads, context switches, ICECAP), spinlock analysis.

- PCT (Private Communication Technology) may get integrated with the server and benchmark. PCT evaluation is postponed.

# Feb 20, 1996

### 0) Past  Activities

- Gib server with keep-alive shows about 50% improvement for small files compared to no keep-alive connections.

- Intergraph has given us results of Webstone runs of NT/IIS and NT/Netsite servers. The results confirm our experiment results that NT/IIS is 2.5x that of Netsite.

- Intel gave numbers for WebPerf runs. WebPerf is the benchmark suite from SPEC. The results indicate that NTS IIS is at least 3 to 5 times better than NTS Netsite.

- Experiments are conducted with Windows 95 machines as clients. The results are not far different from the ones observed while using Windows NT workstations. The bottlenecks in our full-load experiments (24 machines X 3 threads/machine) are not in the clients. The chief bottlenecks are server CPU (for low network usage) and network bandwidth (for high network usage).

- DEC has its own internal benchmark which consists of large number of files (big data set - about 64K files). They reported that performance of IIS and Netsite are comparable for their workload. The bottleneck is the server disk.

- Results from Haynes & Co. indicate that IIS performs 5 times that of Netsite for raw file transfers using Webstone 1.1 workload. On API tests, ISAPI performs 2.5 times better than NSAPI. The CGI performance is comparable, mainly due to the fact that servers are bottlenecked in creating and running CGI processes.

- The benchmark is renamed WebCat - Web Capacity Analysis Tool (kit). We have scripts to build and release the webcat in pkzipped format. Kyle has this up on his web server for download and testing. We should do internal testing, release it to ISAPIDEV/FROG and immediate customers - Intel, Intergraph, DEC and few magazines. Within 2 weeks we should be able to take this to the Internet too. Email: webcat@microsoft.com

### 1) Recent Changes and Observations

- Gibraltar Build 157 was released as IIS v 1.0. Further work will be on NTS 4.0, which has its own set of performance improvements. Running on NTS 4.0 should improve performance compared to running over NTS 3.51.

- The benchmark is getting packaged. For  internal release of the benchmark try http://kg1/webcat/webcat.htm

- Analysis of P6 bus traffic indicates two major problems - DPC processing on one processor, checksum calculation in software. Checksum calculation may be addressed by modifications to NDIS/NIC interface and hardware performing the checksum. DPC processing needs to be addressed.

### 2) Future Plans

- Characterize workloads for MSN (dynamic) and GTE (multiple virtual roots) style servers.

- ISAPI-IDC queries using SQL server - probably to be moved to “Denali” group.

- Profiling - system components (using kernprof utility, instruction counts), user-mode (threads, context switches, ICECAP), spinlock analysis.

- Profile and understand the performance of IIS on Intel Pentium Pro machines.

- Modify webcat engine to categorize responses based on perceived response times.

- PCT (Private Communication Technology) may get integrated with the server and benchmark. PCT evaluation is postponed.

# Feb 27, 1996

### 0) Past  Activities

- The performance of Gibralatar (157) on NT 4.0 (SUR) build 1249 showed about 5 to 10% improvement. Most of the improvements came from SUR kernel and TCP driver changes. 2P on x86 showed the largest improvement of about 20%.

- Webcat package is available in full shape. It is available for download from http://muraliks3/webcat/webcat.htm . We will post information about the same to internal aliases this week. Also distribute to Intel, Intergraph & Compaq

- wt traces were taken for Gibraltar 157. We identified path length optimizations in logging, request parsing and header construction.

- Spinlock measurements by Brad Waters indicate non-paged pool allocations by AFD (winsock) of various internal state information. There are also paged pool allocations caused by impersonations.

### 1) Recent Changes and Observations

- ImpersonateLoggedOnUser() is costly if it is called with a Logon token. This function converts the logon token to an impersonation token and uses the latter, which consumes 2 system calls (allocate & free) and pool allocations. An easy optimization (after discussions with CliffV & Mike Swift) was to duplicate the logon token and cache the impersonation token. This change yielded 10% improvement on the cpu test (1K file transfer) and cut down the system call overhead from 10.4/request to 8.6/request.

- Formatting date and time for log record were two costly operations, constituting 4000 instructions out of a total of 10,000 instructions for formatting log record. A simple 10 entry lookup cache is implemented for caching formatted date and time. Date is regenerated only once per day. Time is regenerated once per minute. The seconds are formatted using a lookup table. (This cache also stores formatted dat and time for “Date:” http header. W3svc code will be modified to take advantage of this cache.)

- The response headers for http request consists of 3 major parts:

- Global headers:   “Server:”, “Mime-Version:”

- Per-object headers: “Last-Modified:”, “Content-Type:”, “Content-Length:”

- Special case Headers: “Date:”

The global headers can be cached globally and not be regenerated for each response. The per-object headers can also be cached on per-object basis in the tsunami cache. The complete header can then be constructed using memcpy() rather than wsprintf(). These optimizations are getting implemented.

### 2) Future Plans

- Characterize workloads for MSN (dynamic) and GTE (multiple virtual roots) style servers.

- Profiling - user-mode (threads, context switches, ICECAP).

- Modify webcat engine to categorize responses based on perceived response times.

- PCT (Private Communication Technology): Sspi filter for PCT is available. We also have the client side stubs for webcat. We need to integrate it with webcat and evaluate performance.

# March 6, 1996

## Context Switch Analysis

How analysed?

I attached ntsd to the Gib process. I had a break point set as

>bp ntdll!RtlpWaitForCriticalSection "r edx; kb; g"

I ran the usual CPU test - single 1K file transfer with 24 clients running 5 threads each.

I post processed the ntsd log file using the perl script available from \\muralik0\release\scripts\ntsdcs.pl

(The log file is availble in the same directory as gib2p_ntsd_locks.log  & locknames.txt)

Results:

The levels listed correspond to the offset line from the line containing the registry value for edx. It is the function at that level in the call stack.

Analysis:

- AtqGlobal Lock(194 hits)  -> which protects the AsyncIOContext Information, is the highest lock in contention. Reasons: there is list of all atq contexts. It is possible that the timeout thread is holding the lock and walking down the list, when some other thread wants to alloc a free the context (after session closed down). the free involves removing the context from list (2 ptr updates).

- HeapLock (163)-> is also heavily used. Reasons: there are several allocations that occur if we miss to allocate a request object from the allocation cache -- this involves allocating connection object, request object, parameter objects etc.

- ResourceLock (200) -> this protects a clone of the RTL_RESOURCE which is used for a variety of purposes -- IP Access check, Clear Text logon (mapping anonymous user), Looking up the root of the server, etc.

- TsunamiCacheLock (39) -> protects the file handle cache. This is global lock for the entire hash table. In this test, there was only one file in the cache lookup, so this problem possibly arises because the code path using this lock is pretty long (more measurements required)

Solutions:

1. Resource Lock can be split into multiple locks one each for the various items protected:

IPAccessCheckLock,

AnonymounsUserLock, &

RootLock

2. Heap lock contention could be reduced only if we pre-allocate sufficient connection/request objects so that we always hit in the allocation cache. But this may increase the bootup time. Other option is to allocate in batch - alloc in units of 10 objects and put 9 of the objects in the free list for subsequent allocs. Some items also be inlined (static as part of bigger object). We *should* combine the Connection & Request object. They were separate since, we were reusing the same code for proxy, which is now gone.

3. AtqGlobalLock is tricky. Is there a way to remove an element from doubly-linked list efficiently, without lock?

We can possibly mark that the item is freed using InterlockedExchange() and leave the job of moving it to free list to the timeout thread. Since timeout thread runs only once per 30 seconds, it may use up more memory.

Or we can split the global list into smaller sublists - say one-per processor and each list will have its own lock & allocation mangement.

4. Object (file-handle + dirlists) Caching code should be analysed to reduce the granularity of locking.

I am going to try out the optimizations in the order specified. If you have other input & suggestions please send them.

Addl Info required:

Tools for analysis of user-mode critical sections is not very convenient enough yet (as far as I know).

If you know of some tools, I will appreciate if you can point me to them.

Also a tool (like the spin-lock analysis tool) for critical sections to analyze acquires, releases,  hold times, etc will help in tracking down the user mode problems faster and efficiently.

thanks

-murali

# March 18, 1996

Quick summary of changes since IIS v1.0 in user mode:

Changes made:

(with approx improvements, for the CPU test - download same 1K file over & over)

Cache Impersonation Token (in addition to logon tokens)           + 10%

Improve log buffering		+ 2%

Improve log record formatting	+ 4%

Cache formatted date & time	+ 4%

Improve alloc/free of ATQ contexts	+ 4%

Improve timout processing of ATQ contexts - split the global timeout list	+6%

Optimized HTTP header construction	+ 2%

Optimized HTTP request parser	+ 5%

Split resource locks for IP Access check and use fast path for on no restrictions	+3%

(The improvements are approx. For most of them there are solid data).

Results:

Again, the results are for 1K file tests. Reza & Richard will summarize improvements

for other tests in their report for Wednesday's meeting.

NTS 1057 SP3/Gib157		NTS 1259/Gib157	NTS 1259/Gib 157 + latest changes

1K files/sec			273				287			408

Context Switches/file		2.30				2.16			2.00

System Calls/sec/file		11.0				10.0			5.0

inetinfo.exe(% Processor Time)	0.26			0.23			0.15

inetinfo.exe(% User Time)		0.15			0.13			0.07

The user mode changes are pretty good (measuring by %Usertime/transaction);

IIS improved by 45% (0.13 to 0.07 %User Time/file transferred)

Thanks to PhilliCh & JohnsonA in the dev group (Of course murali also made a few code changes!)

The 2MB data set performance improved by 15%  (from 167 files/sec to 200 files/sec).

More will be coming.

thanks

-murali

# March 19, 1996

### 0) Past  Activities

- Profiling of user mode code is done. We evaluated instruction counts for parsing, processing & logging. Several path length improvements were made in parsing, header construction and logging. (Contributors: PhillipCh & MuraliK)

- User mode critical section waits are analyzed for understanding the code paths resulting in context switches. The tests were conducted with 1K file transfers on 2P machine. ATQ Global Lock & Heap lock were top contenders. JohnsonA made changes in ATQ context management to avoid contention with ATQ global lock. MuraliK split the IPAccessCheck locks and optimized for fast path (no items to check against).

- Webcat package is released to isapidev & frog users. The toolkit is also available from the toolbox http://pdrserve/. It is also delivered to Intel (Weldon Washburn’s group).

- Spinlock measurements were made for 2M & 200MB dataset by Brad Waters.

- Competitive evaluation of Netscape’s FastTrack server was made. It shows 2.2x improvement over their old Netsite 1.13. The performance is still poor compared to NTS/IIS. FastTrack server also uses completion ports & TransmitFile().

### 1) Recent Changes and Observations

- HTTP header parser was improved to process the requests efficiently.

- Log record construction is improved. We do not use wsprintf() now. We use strcpy() and custom formatting of the record.

- ATQ global timeout list is split into smaller sub-lists and processing is done individually. Acquire release of global lock during AtqFreeContext() is avoided by delaying cleanups.

- Per-object headers are generated and cached.

- IP Access check is implemented with optimized locking. It uses separate resource locks for grant and deny lists. There is a fast path check when no grant or deny list are present. This avoids contention as well as reduces path length.

- AFD changes include: splitting global spinlock, allocation caching commonly used objects, synchronous flag for transmitfile(), use of Interlocked* operations, etc. All these should improve AFD as a whole.

- IIS workstation version will use AFD with MaxActive TransmitFiles set to 2. (i.e. only 2 transmitfiles can be active simultaneously).

Parser Changes: 1) The request line is now assumed to have fields separated by a single space ( 0x20 ).

2) request headers are now parsed using memchr(,':',) instead of using the Parser class. Accepted syntax should remains the same.

3) request headers are now stored in two differents places: "well-known" headers ( as defined in OnFieldName[ ] ) are now referenced by a pointer to the header buffer itself, and copied to an overflow buffer only if present multiple times in the request. Other header are stored using the current mechanism ( linked list )

4) request headers are now recognized using a perfect hash code scheme, so we don't have to iterate on OnFieldName[].

5) the Accept: header is now checked for "*/*" anywhere in the fields. Previously it was only identified at the beginning of the field. We can now bypass the IsClientAccept logic when the client specified */* anywhere.

### 2) Future Plans

- Characterize workloads for MSN (dynamic) and GTE (multiple virtual roots) style servers.

- Modify webcat engine to categorize responses based on perceived response times - MOVED to Catapult performance team.

- PCT (Private Communication Technology): Sspi filter for PCT is available. We also have the client side stubs for webcat. We need to integrate it with webcat and evaluate performance.

- Obtain feedback from Intel

- Talk to ZDBOB folks